Final Year Project Meeting 2 |Minutes

## 29/11/2019 | 09:00am | Location: ARTC L3 – Watt Meeting Room

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Meeting called by | Michael Labastida | | Type of meeting | Progress Update | | Facilitator | Michael Labastida | |  |  | | Attendees Michael Labastida (ARTC)  Nicholas Tong (ARTC)  Sean Tan (ARTC)  Andrew Woon Yong Tian (SIT-UofG) |

# Agenda topics

* Review of overall project design
  + Front-end User Interface Application
  + Cloud Database / Data handling service
  + Edge Connectors
    - **OPC – MQTT**
    - XML – MQTT
    - Modbus – MQTT
* Progress Update
  + Review of work done so far
    - OPC core functionalities
    - MQTT core functionalities
  + Clarification on remaining work to be done
    - Service implementation for both OPC & MQTT functionalities
    - Testing on Cloud interface
    - Deadline: End December 2019
* Additional Resources to be provided
  + Access to Cloud Client + Server API for testing